## Project: Notes Application Testing

## Application URL: https://practice.expandtesting.com/notes/app

## Prepared By: Supreme Karki

## Date: 2082/11/08

## Version: 1.0

# 1. Introduction

This Test Plan document outlines the testing strategy, scope, objectives, methodology, environment, and deliverables for the Notes Application.

The application enables users to:

- Register and authenticate

- Manage personal profile

- Create, edit, delete notes

- Categorize notes (Home, Work, Personal)

- Filter notes by category

- Perform secure logout

This document ensures structured and systematic validation of both UI and API functionalities.

# 2. Objectives

The primary objectives of testing are:

- Validate all UI functionalities (Register, Login, Profile, Notes Management).

- Verify note categorization and filtering (All, Home, Work, Personal).

- Validate backend APIs using Postman (CRUD operations).

- Ensure end-to-end workflow functions correctly.

- Identify defects early and ensure system stability.

- Prepare automation scripts for critical user flows.

# 3. Scope of Testing

## 3.1 In Scope

### User Management

- User Registration

- User Login (Email/Password)

- Login with Google & LinkedIn

- Logout

- Profile Update

- Delete Account

### Notes Management

- Add Note

- Edit Note

- Delete Note

- Search Notes

- Category Filtering (All, Home, Work, Personal)

### API Testing

- User CRUD operations

- Notes CRUD operations

- Authentication validation

- Status code validation

- Response body validation

## 3.2 Out of Scope

- Performance Testing

- Load/Stress Testing

- Security Penetration Testing

- Cross-browser testing (unless specified)

- Mobile responsiveness testing

# 4. Test Strategy

## 4.1 Testing Types

| Testing Type | Description |
| --- | --- |
| Functional Testing | Validate all features work as expected |
| UI Testing | Verify UI elements, layout, navigation |
| API Testing | Validate backend APIs using Postman |
| Regression Testing | Ensure new changes don’t break existing features |
| Smoke Testing | Validate build stability before detailed testing |
| Negative Testing | Validate system behavior with invalid inputs |
| Boundary Value Testing | Validate input limits and field constraints |

## 4.2 Feature-wise Testing Coverage

| Feature | Description | Test Type |
| --- | --- | --- |
| User Registration | Create new account | Functional, Input Validation |
| User Login | Login/Logout | Functional, Negative |
| Dashboard | Data visibility | Functional, UI |
| Add Note | Create note | Functional, UI |
| Search | Filter notes | Functional |
| Edit Note | Modify note | Functional |
| Delete Note | Remove note | Functional |

# 5. Test Approach

## 5.1 Manual Testing

- Test scenarios documented in Excel.

- Validate UI behavior and navigation.

- Validate form validations.

- Verify category filtering logic.

- Perform negative & boundary testing.

## 5.2 API Testing (Postman)

Validation includes:

- HTTP Status Codes (200, 201, 400, 401, 404)

- Response Body structure

- Response time

- Headers validation

- Authentication token validation

- CRUD operations for Users & Notes

Example validations:

- Create Note → Status 201

- Invalid login → Status 401

- Unauthorized access → Status 403

## 5.3 UI Automation Testing

### Tool: Cypress (Preferred)

Automation Scope:

- Register user

- Login

- Add Note

- Filter by category

- Edit Note

- Delete Note

- Logout

Goal:

- Reduce regression effort

- Increase repeatability

- Improve coverage for critical workflows

# 6. Test Environment

| Item | Value |
| --- | --- |
| Browser | Google Chrome (Latest) |
| OS | Windows 10 |
| API Tool | Postman |
| Automation Tool | Cypress |
| Test URL | https://practice.expandtesting.com/notes/app |

# 7. Entry Criteria

Testing will begin when:

- Application URL is accessible

- Stable build is deployed

- Test environment is ready

- Test data is prepared

- Test cases are reviewed and approved

- Requirements are available and understood

# 8. Exit Criteria

Testing will be considered complete when:

- All High & Critical test cases are executed

- No open Critical defects remain

- Test Summary Report is prepared

- Defects are logged and validated

- Regression testing completed

# 9. Risk Analysis

| Risk | Mitigation |
| --- | --- |
| Unstable build | Perform Smoke Testing |
| Incomplete requirements | Clarify with stakeholders |
| API changes | Re-validate test cases |
| Automation failure | Maintain stable selectors |

# 10. Defect Management Process

- Defects will be logged with:

  - Title

  - Steps to reproduce

  - Expected vs Actual Result

  - Severity & Priority

- Severity Levels:

  - Critical

  - High

  - Medium

  - Low

- Retesting will be performed after fixes.

- Regression testing will validate impacted areas.

# 11. Deliverables

- Test Plan Document

- Test Case Document (Excel)

- Bug Reports

- API Collection (Postman)

- Automation Scripts (Cypress)

- Test Summary Report

# 12. Test Metrics

The following metrics will be tracked:

- Total Test Cases

- Executed Test Cases

- Passed / Failed

- Defect Count by Severity

- Test Coverage Percentage

# 13. Conclusion

This Test Plan ensures structured validation of the Notes Application through Manual, API, and Automation testing approaches. The goal is to deliver a high-quality, stable, and reliable application by identifying defects early and ensuring complete functional coverage.