Project: Notes Application Testing

Application URL: https://practice.expandtesting.com/notes/app

Prepared By: Supreme Karki

Date: 2082/11/08

# 1. Introduction

The purpose of this Test Plan is to define the testing strategy, objectives, and scope for the Notes Application. This application allows users to register and log in, create new notes, assign categories (Home, Work, Personal), search, edit, and delete notes, as well as manage their profile and log out securely. This Test Plan ensures that all functional and usability aspects of the application are thoroughly tested to verify that the system performs as expected before deployment.

# 2. Objectives

The primary objectives of testing are:

- Validate all UI functionalities (Register, Login, Profile, Notes Management).

- Verify note categorization and filtering (All, Home, Work, Personal).

- Validate backend APIs using Postman (CRUD operations).

- Ensure end-to-end workflow functions correctly.

- Identify defects early and ensure system stability.

- Prepare automation scripts for critical user flows.

# 3. Scope of Testing

## 3.1 In Scope

### User Management

- User Registration

- User Login (Email and Password)

- Login with Google & LinkedIn

- Logout

- Profile Update

- Delete Account

### Notes Management

- Add Note

- Edit Note

- Delete Note

- Search Notes

- Category Filtering (All, Home, Work, Personal)

### API Testing

- User CRUD operations

- Notes CRUD operations

- Authentication validation

- Status code validation

- Response body validation

# 4. Test Strategy

## 4.1 Testing Types

| Testing Type | Description |
| --- | --- |
| Functional Testing | Validate all features work as expected |
| UI Testing | Verify UI elements, layout, navigation |
| API Testing | Validate backend APIs using Postman |
| Regression Testing | Ensure new changes don’t break existing features |
| Smoke Testing | Validate build stability before detailed testing |
| Negative Testing | Validate system behavior with invalid inputs |
| Boundary Value Testing | Validate input limits and field constraints |

## 4.2 Feature-wise Testing Coverage

| Feature | Description | Test Type |
| --- | --- | --- |
| User Registration | Create new account | Functional, Input Validation |
| User Login | Login/Logout | Functional, Negative |
| Dashboard | Data visibility | Functional, UI |
| Add Note | Create note | Functional, UI |
| Search | Filter notes | Functional |
| Edit Note | Modify note | Functional |
| Delete Note | Remove note | Functional |

# 5. Test Approach

## 5.1 Manual Testing

- Test scenarios documented in Excel.

- Validate UI behavior and navigation.

- Validate form validations.

- Verify category filtering logic.

- Perform negative & boundary testing.

## 5.2 API Testing (Postman)

Validation includes:

- HTTP Status Codes (200, 201, 400, 401, 404)

- Response Body structure

- Response time

- Headers validation

- Authentication token validation

- CRUD operations for Users & Notes

Example validations:

- Create Note → Status 201

- Invalid login → Status 401

- Unauthorized access → Status 403

## 5.3 UI Automation Testing

### Tool: Cypress (Preferred)

Automation Scope:

- Register user

- Login

- Add Note

- Filter by category

- Edit Note

- Delete Note

- Logout

Goal:

- Reduce regression effort

- Increase repeatability

- Improve coverage for critical workflows

# 6. Test Environment

| Item | Value |
| --- | --- |
| Browser | Google Chrome (Latest) |
| OS | Windows 10 |
| API Tool | Postman |
| Automation Tool | Cypress |
| Test URL | https://practice.expandtesting.com/notes/app |

# 7. Entry Criteria

Testing will begin when:

- Application URL is accessible

- Stable build is deployed

- Test environment is ready

- Test data is prepared

- Test cases are reviewed and approved

- Requirements are available and understood

# 8. Exit Criteria

Testing will be considered complete when:

- All High & Critical test cases are executed

- No open Critical defects remain

- Test Summary Report is prepared

- Defects are logged and validated

- Regression testing completed

# 9. Risk Analysis

| Risk | Mitigation |
| --- | --- |
| Unstable build | Perform Smoke Testing |
| Incomplete requirements | Clarify with stakeholders |
| API changes | Re-validate test cases |
| Automation failure | Maintain stable selectors |

# 10. Defect Management Process

All identified defects will be logged in a structured and detailed manner to ensure proper tracking and resolution. Each defect report will include:

- Defect Title

- Steps to Reproduce

- Expected Result vs. Actual Result

- Severity and Priority

- Supporting evidence (screenshots/logs, if applicable)

### Severity Classification

- Critical – System crash or major functionality failure with no workaround

- High – Major functionality impacted with limited workaround

- Medium – Partial functionality issue with acceptable workaround

- Low – Minor UI or cosmetic issue

After defect resolution, retesting will be performed to verify fixes. Regression testing will also be conducted to ensure that the implemented fixes have not impacted other areas of the application.

# 11. Deliverables

- Test Plan Document

- Test Case Document (Excel)

- Bug Reports

- API Collection (Postman)

- Automation Scripts (Cypress/Playwright)

- Test Summary Report

# 12. Test Metrics

To measure the effectiveness and progress of testing, the following metrics will be tracked:

- Total Number of Test Cases

- Number of Executed Test Cases

- Pass/Fail Status Distribution

- Defect Count by Severity Level

- Test Coverage Percentage

# 13. Conclusion

This Test Plan provides a structured and systematic approach to validating the Notes Application through Manual, API, and Automation testing. The objective is to ensure the application is functionally accurate, stable, and user-friendly by identifying defects early and ensuring comprehensive test coverage before release.